UPLLYFT Medplum Feature Audit What We Have · What's Partial · What to Build

| 14 Built | 11 Partial | 12 Build This | 5 Skip / N/A |
| --- | --- | --- | --- |

Upllyft already covers ~60% of Medplum's clinic-facing features. The 12 'Build This' items are what stands between current Upllyft and a full clinic pitch. Most map directly to a new web-admin app.

1 · Patient & Identity Management

Medplum's Patient resource is its core entity — everything hangs off it. In Upllyft the parent User is the account holder; the child is the actual patient.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Patient registration / intake | web-main onboarding (5 steps) — child name, age, concerns, goals | ✅ Built | — |
| Patient demographics (DOB, gender, etc.) | Stored in user/child profile via Prisma | ✅ Built | — |
| Patient search & list view (clinic side) | No clinic-facing patient directory exists | 🔴 Build This | P1 |
| Patient merge / duplicate detection | Not applicable at this stage | ⚪ Skip | — |
| Consent management (digital sign-off) | No consent forms — DocuSign pattern exists from API work | 🔴 Build This | P1 |
| Insurance / coverage info | No insurance fields in schema | 🔴 Build This | P2 |
| Audit trail / access logs | No structured audit log module | 🔴 Build This | P2 |

2 · Provider & Practitioner Directory

Medplum's Practitioner and PractitionerRole resources handle credentialing, specialties, availability, and organisational affiliation.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Therapist profiles (name, specialty, bio) | web-booking has therapist profiles for parents | ✅ Built | — |
| Credential / licence tracking | No credential fields or document storage for therapists | 🔴 Build This | P1 |
| Organisation affiliation (clinic → therapist) | No multi-clinic / org structure | 🔴 Build This | P1 |
| Availability / schedule management | web-booking has availability; clinic admin can't edit | 🟡 Partial | P1 |
| Therapist onboarding workflow | Manual — no guided onboarding for practitioners | 🔴 Build This | P2 |
| Supervision / hierarchy (senior → junior) | No supervision model | ⚪ Skip | — |

3 · Scheduling & Appointments

Medplum maps scheduling to FHIR Schedule, Slot, and Appointment resources with support for recurring appointments and waitlists.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Parent-facing booking flow | web-booking (port 3004) — full marketplace + booking | ✅ Built | — |
| Therapist calendar view | Therapist sees their appointments in web-booking | 🟡 Partial | P1 |
| Clinic admin scheduling dashboard | No admin-level scheduling view across all therapists | 🔴 Build This | P1 |
| Appointment status tracking (confirmed, etc.) | Basic status exists in booking; no tracking board | 🟡 Partial | P1 |
| Recurring appointment series | Not built | 🔴 Build This | P2 |
| Waitlist management | Not built | ⚪ Skip | — |
| Cancellation / rescheduling workflow | Partial — no automated rescheduling or parent notification | 🟡 Partial | P2 |
| Room / resource assignment | N/A for a virtual-first platform | ⚪ Skip | — |

4 · Clinical Charting & Session Documentation

This is the biggest gap. Medplum's charting layer maps to FHIR Encounter, Observation, and Composition resources. For a clinic, therapists must document every session.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Session / encounter creation | web-cases has cases but no per-session encounter record | 🟡 Partial | P1 |
| SOAP note template (Subj, Obj, Assess, Plan) | Not built — biggest missing clinical workflow | 🔴 Build This | P1 |
| Progress note free-text | Not built | 🔴 Build This | P1 |
| Goal tracking vs session | Milestones in web-cases — not linked to sessions | 🟡 Partial | P1 |
| Outcome measures / standardised scores | UFMF screening scores exist — not linked to charting | 🟡 Partial | P1 |
| AI-assisted note generation (Mira scribe) | Mira exists; no scribe / summarisation mode yet | 🟡 Partial | P1 |
| Visit summary for parents | Not built | 🔴 Build This | P2 |
| Document upload to encounter | Supabase storage exists; no encounter-level attachment UI | 🟡 Partial | P2 |

5 · Care Planning, IEPs & Milestones

Medplum uses FHIR CarePlan, Goal, and Task resources. This maps very directly to web-cases — Upllyft's strongest clinical area.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Case / care plan creation | web-cases (port 3006) — therapist case management | ✅ Built | — |
| IEP goals creation | IEP goals exist in web-cases | ✅ Built | — |
| Milestone tracking | Milestones in web-cases | ✅ Built | — |
| Task assignment to therapist | No task assignment or to-do workflow | 🔴 Build This | P1 |
| Care plan shared with parent | Parents can view cases — sharing model not fully defined | 🟡 Partial | P2 |
| Multi-disciplinary team (MDT) support | Single therapist per case only | 🟡 Partial | P2 |
| Referral workflow (GP → clinic → therapist) | No referral module | ⚪ Skip | — |

6 · Assessments & Questionnaires

Medplum maps questionnaires to FHIR Questionnaire and QuestionnaireResponse. Upllyft has UFMF screening — one of its strongest areas.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Parent-facing screening (UFMF) | web-screening (port 3003) — full UFMF assessment flow | ✅ Built | — |
| Screening results and reports | Reports generated in web-screening | ✅ Built | — |
| Clinician-administered assessments | No clinician-side assessment tool (e.g. ADOS-2 admin) | 🔴 Build This | P2 |
| Standardised tool library (VABS, SDQ, etc.) | Only UFMF currently | 🟡 Partial | P2 |
| Score trending over time | Single snapshot — no longitudinal score chart | 🟡 Partial | P1 |
| Report sharing with external providers | No share / export mechanism | 🔴 Build This | P2 |

7 · Messaging & Communications

Medplum supports asynchronous encounters, secure messaging, and notifications mapped to FHIR Communication and CommunicationRequest resources.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Real-time chat (parent ↔ therapist) | Socket.IO in API — messaging not fully implemented in UI | 🟡 Partial | P1 |
| Async secure messaging | Not built | 🔴 Build This | P1 |
| Clinic broadcast / announcements | Not built | 🔴 Build This | P2 |
| Push notifications (mobile) | Firebase Cloud Messaging wired in API | 🟡 Partial | P1 |
| Email notifications | MailerSend / SendGrid configured in API | ✅ Built | — |
| Crisis escalation flow | web-community has crisis section — not linked to clinic | 🟡 Partial | P1 |
| Telehealth / video sessions | No video — would need Daily.co / Whereby integration | ⚪ Skip | — |

8 · Billing & Payments

Medplum models billing as FHIR Claim, ClaimResponse, Coverage, and ExplanationOfBenefit. For UAE, insurance integration differs from US RCM but self-pay and invoicing are universal.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Stripe self-pay (parent pays therapist) | Stripe Connect in web-booking — fully wired | ✅ Built | — |
| Invoice generation | Stripe handles receipts; no standalone invoice UI | 🟡 Partial | P1 |
| Insurance / coverage fields | No insurance model in schema | 🔴 Build This | P2 |
| Claim creation (per session billing) | Not built | 🔴 Build This | P2 |
| Revenue dashboard for clinic admin | No financial reporting view | 🔴 Build This | P1 |
| Payment plans / packages | Not built (10-session packages, etc.) | 🔴 Build This | P2 |
| Refund workflow | Stripe supports it; no UI for therapist/admin | 🟡 Partial | P2 |

9 · Admin, Reporting & Analytics

Medplum's app layer provides an admin console for project management, user roles, access policies, and analytics. This is the core of what a clinic pitches to its management.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Role-based access (Admin, Therapist, Parent) | Roles exist: ADMIN, THERAPIST, USER, MODERATOR | ✅ Built | — |
| Clinic admin dashboard | No clinic admin app exists — this is web-admin (to build) | 🔴 Build This | P1 |
| Tracking board (who's where today) | Not built | 🔴 Build This | P1 |
| Therapist performance reports | Not built | 🔴 Build This | P2 |
| Outcome analytics (population level) | Not built | 🔴 Build This | P2 |
| Export / data download (PDF, CSV) | Not built — Supabase storage exists | 🟡 Partial | P2 |
| Audit log viewer | Not built | 🔴 Build This | P2 |
| Multi-clinic / franchise support | Single-org model only | ⚪ Skip | — |

10 · AI & Automation

Medplum uses 'Bots' (serverless TypeScript functions) and Subscriptions (event triggers) for automation. Upllyft has Mira as its AI differentiator — a major competitive advantage.

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| Mira conversational AI guide | Full streaming chat, context, cross-app nudges, onboarding | ✅ Built | — |
| AI worksheets / resources | web-resources has AI worksheet generation | ✅ Built | — |
| AI session note scribe | Mira exists but no scribe mode; high-value to build | 🟡 Partial | P1 |
| Event-driven automations (Subscriptions) | NestJS events exist; no FHIR subscription pattern | 🟡 Partial | P2 |
| Intake → case auto-creation | Not built — manual step currently | 🔴 Build This | P1 |
| Anomaly / risk flagging | Not built — could use Mira + screening scores | ⚪ Skip | — |

11 · Auth, Security & Compliance

| Medplum Feature / Module | Upllyft Equivalent / Notes | Status | Priority |
| --- | --- | --- | --- |
| JWT auth with refresh tokens | Fully built in @upllyft/api-client | ✅ Built | — |
| Google OAuth | Passport Google strategy in NestJS | ✅ Built | — |
| HIPAA-relevant data handling | Not audited — needs review for UAE PDPL compliance | 🟡 Partial | P1 |
| Row-level access control (patient ↔ therapist) | Role-based; compartment-level control not implemented | 🟡 Partial | P1 |
| FHIR-compliant data layer | Prisma schema — not FHIR; no interoperability layer | 🟡 Partial | P3 |
| SOC2 / compliance certs | Not applicable at this stage | ⚪ Skip | — |

Build Roadmap — Pitch-Ready in 6 Weeks

P1 items = what you need to walk into the clinic pitch. P2 items = what makes the contract. P3 = future.

Phase 1 — The Pitch Demo (Weeks 1–2)

Goal: Get a 20-minute demo that makes the clinic say 'this replaces our current system'.

| What to Build | Lives In | Effort |
| --- | --- | --- |
| Clinic admin app scaffold (web-admin) | New app — port 3007 | 1 day |
| Patient directory with intake queue | web-admin | 2 days |
| Therapist directory + schedule view (all) | web-admin | 2 days |
| Today's tracking board (appointments by therapist) | web-admin | 2 days |
| SOAP session note form (therapist side) | web-cases enhanced | 3 days |
| Intake → case auto-creation trigger | API automation | 1 day |
| Outcome snapshot (scores + milestones + goals) | web-admin | 2 days |

Phase 2 — Signed Contract (Weeks 3–5)

Goal: Clinic can run operations fully on Upllyft.

| What to Build | Lives In | Effort |
| --- | --- | --- |
| Consent form with e-signature | web-admin + DocuSign | 2 days |
| Credential / licence upload for therapists | web-admin | 1 day |
| Invoice UI per session | web-booking enhanced | 2 days |
| Revenue dashboard for clinic | web-admin | 2 days |
| Parent ↔ therapist secure messaging | web-main enhanced | 3 days |
| Longitudinal score chart | web-screening enhanced | 1 day |
| Mira scribe mode (session note AI assist) | web-cases + Mira | 3 days |
| Push notification wiring (session reminders) | API + mobile | 2 days |
| PDPL data handling review | API + policy | 1 day |

Phase 3 — Future / Post-Launch

Items you don't need to pitch but should have a credible answer for: insurance/coverage billing, multi-clinic support, HL7 interoperability, clinician-administered assessments, telehealth video.

Key insight: You don't need Medplum at all. The feature audit shows that Upllyft already has the data model and infrastructure — the missing pieces are UI workflows that belong in a new web-admin app and enhancements to web-cases. Medplum would have added FHIR compliance and interoperability, but for a single-clinic pitch those are Phase 3 problems, not Phase 1 problems.

Upllyft · Confidential · February 2026